## Slide 1: Student’s Guide to

## Slide 2
Press “FILE”

## Slide 3
Press “OPTIONS”

## Slide 4
Press “ADVANCED”

## Slide 5
Scroll to the bottom and check the box before “Edits to total %...”

## Slide 6
Auto Scheduling Mode
Press this button to open a small menu and select “Auto Scheduled” from it

## Slide 7
Milestones
Press “Milestone” to add a milestone, it’ll appear below as a <New Milestone>

## Slide 8
Progress Line
To add a Progress Line, right click on the timeline and select “Progress Line”
Then press “Display” then “At Project Date”

## Slide 9
Create/Change Resources
First press this little button in the lower right hand corner

## Slide 10
Create/Change Resources
It’ll open this page to see the individual resources and hourly rates <Std. Rate>
*the red means they are “overallocated” meaning they’re doing too much at once, but they’re hard workers, so it’s okay—they’ll power through it.

## Slide 11
Create/Change Resources
Press this little button to return to chart view

## Slide 12
To Copy Picture Into Your Presentation
Highlight every row

## Slide 13
To Copy Picture Into Your Presentation
Press the drop down menu next to “Copy”

## Slide 14
To Copy Picture Into Your Presentation
Select “Copy Picture”

## Slide 15
To Copy Picture Into Your Presentation
Press “Selected Rows” then OK

## Slide 16
To Copy Picture Into Your Presentation
Then you can copy and paste it into anything you want (like Paint or PowerPoint)

## Slide 17
Status Date
It’s right here
Use the Status Date to control where the Progress Line is

## Slide 18
Status Date
You can also use “Update Project” to set the Status Date and update any completion percentages before that date

## Slide 19
Status Date
Use this dropdown menu to change the date
Use this menu to change completion percentage

## Slide 20
Change Timescale
Press this little button at the bottom right
(Timescale is set automatically to 1 Day = 8 Hours)

## Slide 21
Change Timescale
Select the box, and change the time
Anything under 8 hours will remain 1 day, it will not let you set more than 8 hours/day

## Slide 22
Calculating Labor Times
Press “Project”

## Slide 23
Calculating Labor Times
Press “Project Information”

## Slide 24
Calculating Labor Times
Press “Statistics”

## Slide 25
Calculating Labor Times
Here is the cost, as well as the Actual Payment (to the current date) and the remaining cost (until the end)

## Slide 26
Requirements
Make sure you have:
  Minimum of 20 tasks
  Milestones
  Responsible person for tasks shown
  Progress line shown
  “Copy Picture” is used instead of screenshotting