## Slide 1: Milestone Presentation Format

## Slide 2
Overview
We have a template for lab presentations
Here is the template for the Milestone presentations…

## Slide 3
Title Page
Group Members with Company Titles
Company Name
Date
Project/Product Name
EG Section
Be Creative!!

## Slide 4
Agenda
Project Objective
Background Information
Technical Design Description
Cost Estimate
Project Schedule
Summary

## Slide 5
Project Objective
A quick description of your project
Should include your overall approach
  For bomb robots, include the route you’re taking
Any extra credit points that you’re going to try to achieve

## Slide 6
Background Information
Quick description of what the mission is
Should be paraphrased from the project description in the EG manual
Example: The US Department of Homeland Security is soliciting designs for bomb disarming robots

## Slide 7
Technical Design Description
One slide describing how your project works
Include Mindstorms program (if applicable)
Milestone 1: a hand-drawn sketch or CAD drawing
Milestone 2 & 3: CAD drawing and one slide describing changes made since last milestone and why they were made

## Slide 8
Cost Estimate
Cost table should look professional
Entire cost estimate table should be on one slide
For a long list, just list the major items separately (i.e. EV3 block, motors)
Small items can be grouped as “Misc. Parts” and the cost of the group shown

## Slide 9
Cost Estimate
For Milestones 2 & 3: any changes in cost should be noted and explained
Round all values to the nearest dollar
Overall cost should be in the bottom right corner

## Slide 10
Project Schedule
At least 20 tasks, including Benchmarks & Milestones
Have task table (left side) and Gantt Chart (right side)
Tasks should have task descriptions
Tasks should have responsible person listed
Include progress line on Gantt Chart

## Slide 11
Project Schedule
Use camera function (“copy picture”), not screenshot
For all Milestones: any tasks running late should be explained
For Milestones 2 & 3: any schedule changes since the preceding Milestones should be explained

## Slide 12
Summary
An overall assessment of where you stand
  “We’re on schedule”
  “We’re running late, but can catch up”
  “We’re dead”
An assessment on how you’re doing on cost
A list of activities to be done for the next milestone

## Slide 13: Milestone Presentation Format